| RUBIRIZI LOCAL GOVERNMENT 602Report for 2nd QUARTER October-December 2019/2020 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| QUARTERLY REPORT ON PROCUREMENT (except Micro Procurements). |  |  |  |  |  |  |
| SOURCE OF FUNDING: |  |  |  |  |  |  |
| Procurement/ Disposal Reference No | Subject of procurement/ Disposal | Method of Procurement/ Disposal | Provider/ Purchaser | Date of Award | Contract value(Ug.shs) | Estimated Contract Value(Ug.shs) | Procurement status |
| RUBI 602/Wrks/2019/20/0004 | Renovations/rehabilitation of Katerera H/C III laboratory in Katerera Town Council | Open bidding | M/S Mutara Works Enterprises Ltd | 07.11.19 | 16,985,510= | 17,200,000= | 40% progress |
| RUBI 602/Wrks/2019/20/0006 | Construction of water bone Toilet at district Head quarter | Open bidding | M/S Nato Engineering Co Ltd | 07.11.19 | 69,523,830= | 70,000,000= | 40% progress |
| RUBI 602/Wrks/2019/20/0008 | Extension of Mushumba WSS to Mushunga-Kyaaro in Ryeru Sub-County | Open bidding | M/S Buwaro Investments Ltd | 07.11.19 | 47,970,363= | 48,000,000= | Complete |
| RUBI 602/Wrks/2019/20/0010 | Extension of Kikumbo piped water in Kirugu Sub-County | Open bidding | M/S Leader Investments Ltd | 07.11.19 | 145,792,362= | 150,000,000= | 90% progress |
| RUBI 602/Spls/2019/20/0011 | Supply & delivery of apiary equipment/items to entomologist | Open bidding | M/S Cornerstone Infrastructures Ltd | 07.11.19 | 2,678,600 | 1,800,000= | Contract not signed |
| RUBI 602/Spls/2019/20/0012 | Supply & delivery of computers & accessories to Education, Rubirizi T/C, Production Dpts | Open bidding | M/S Mides Group Associates Ltd | 07.11.19 | 10,090,000= | 11,500,000= | Contract not signed |
| RUBI 602/Spls/2019/20/0013 | Supply of agricultural in-puts to model farmers in the district | Open bidding | M/S Voyage Investments Ltd | 07.11.19 | 78,042,000= | 80,000,000= | 20% progress |
| RUBI 602/Spls/2019/20/0014 | Supply & delivery of new motor vehicle for education sector | Open bidding | M/S Toyota (U) Ltd | 07.11.19 | 147,448,256= | 170,000,000= | Contract not signed |
| RUBI 602/Wrks/2019/20/0015 | Construction of district administration block phase III | Open bidding | M/S Khalsa Developments (U) Ltd | 07.11.19 | 543,190,116= | 550,000,000= | Contract not signed |
| RUBI 602/Wrks/2019/20/0005 | Renovations at Kisenyi H/C II staff house in Katunguru Sub-County | Open bidding | M/S Agabel Investments & General Supplies Ltd | 07.11.19 | 25,412,480= | 25,500,000= | 50% progress |

This Report was prepared by: Name:-------------------------------------------------------------- Position---------------------------------------.

I hereby certify that the above is a true and accurate record of the procurement transactions for this procuring and Disposing Entity.

Name-------------------------------------Signature-----------------------------Position---------------------------------